## Product Requirements Document (PRD): Farm To Home

**Document date:** 2026-04-12

**Version:** 1.0

**Goal:** Build a scalable Farm To Home delivery platform consisting of (1) a customer mobile app, (2) a driver mobile app with Google Maps-based routing and delivery management, and (3) an admin web app for operations.

---

## 1) Summary / Vision

Create a reliable, scalable delivery system that supports ordering (or delivery requests), dispatching, driver navigation, proof of delivery, real-time tracking, notifications, and administrative control (users, pricing, zones, cancellations, refunds, reporting). Start with an MVP that can launch in one region/city, then evolve into multi-region with more automation.

### Primary outcomes

- Customers can place delivery requests, pay, and track deliveries.

- Drivers can accept jobs, navigate efficiently, manage stops, and complete deliveries with proof.

- Admins can manage the marketplace: users, drivers, deliveries, pricing, service areas, support, and analytics.

---

## 2) Personas & Use Cases

### Customer (End-user)

- Browse service options and create a delivery request

- Add pickup/drop-off address, contact, notes, time window

- See fee estimate, pay, get updates

- Track driver on map; contact driver/support

- Rate delivery; view history and receipts

### Driver

- Onboard/KYC (if applicable), vehicle details, availability toggle

- Receive offers (push), accept/decline, view route

- In-app navigation via Google Maps, manage delivery steps

- Scan/verify package (optional), collect signature/photo, mark delivered

- Earnings view, payouts, support chat/call

### Admin/Operations

- Configure service zones, pricing rules, surge (optional)

- Manage users/drivers, approvals, suspensions

- Dispatch tools: manual assignment, reassign, cancellations

- Monitor live deliveries map, SLA alerts

- Customer support tools: refunds, credits, issue tagging

- Reports: revenue, completion rate, driver utilization

---

## 3) Scope

### MVP (recommended)

**Customer app**

- Auth (phone/email + OTP)

- Address search + saved addresses

- Create delivery request (pickup/drop, notes, schedule optional)

- Price estimate + payment

- Live tracking screen (map)

- Push notifications + SMS fallback

- Order history + receipt

**Driver app**

- Auth + driver profile

- Availability toggle

- Job offer/accept flow

- Pickup/Drop workflow with statuses

- Google Maps integration:

- Route to pickup/drop

- Multi-stop support (optional for MVP; strongly recommended for v1)

- Proof of Delivery (photo + optional signature)

- Earnings summary basic

**Admin web**

- Dashboard: live orders, counts, exceptions

- CRUD for users/drivers/orders

- Manual dispatch / reassignment

- Pricing config (simple distance + base fee)

- Support actions (cancel, refund trigger, notes)

### Post‑MVP / V1 Enhancements

- Multi-stop batching, optimized routing, driver “queues”

- Promotions, wallet/credits

- Automated fraud checks / risk scoring

- In-app chat (customer↔driver, driver↔support)

- Advanced reporting, exports to accounting

- Multi-region, multi-currency, localization

- SLA automation, auto-dispatch, heatmaps

---

## 4) Functional Requirements (high level)

### 4.1 Ordering & Delivery Lifecycle

States (example): `Created → Confirmed → Assigned → EnRoutePickup → PickedUp → EnRouteDropoff → Delivered → Completed`

Plus: `Cancelled`, `Failed`, `Returned` (later).

Rules:

- Only one active job per driver (MVP) or limited concurrency (later).

- Admin can override assignment at any time.

- Full audit trail of status transitions.

### 4.2 Dispatching

MVP:

- Auto-assign nearest available driver (simple rule) OR manual assignment in admin.

- Driver receives offer with countdown; if declined/timeout, re-offer.

Later:

- Batch dispatch, multi-stop, driver ranking, surge pricing.

### 4.3 Maps & Location

Driver:

- Background location sharing while on active job (with user consent and OS-compliant permissions).

- Navigation deep-link to Google Maps app and/or embedded navigation view.

Customer:

- Live driver position + ETA (approx).

Admin:

- Live map of active deliveries and driver positions (optional in MVP; recommended for ops).

### 4.4 Payments

MVP:

- Card payments via a PSP (Stripe recommended if available in client’s region; otherwise Adyen/Braintree/Razorpay depending on country).

- Refund support from admin.

Later:

- Driver payouts (Stripe Connect or local payout provider), cash handling, split payments.

### 4.5 Notifications

- Push notifications (Firebase Cloud Messaging for Android; APNs via FCM for iOS)

- SMS fallback (Twilio or local provider)

- Email receipts (SendGrid/Amazon SES)

### 4.6 Identity & Roles

- Customer role, driver role, admin role

- Admin RBAC: ops agent vs manager vs finance

---

## 5) Non-Functional Requirements (NFRs)

- **Scalability:** support growth from 100s to 100k+ users; stateless API; horizontal scaling

- **Reliability:** 99.9% API uptime target post-launch; graceful degradation if maps fail

- **Performance:** API p95 < 300ms for common endpoints (excluding 3rd-party calls)

- **Security:** OWASP controls, encrypted secrets, least privilege IAM, audit logs

- **Compliance:** GDPR/CCPA-like practices, payment PCI handled by PSP (avoid storing card data)

- **Observability:** centralized logging, metrics, tracing, error reporting (Sentry)

---

## 6) Recommended Technology Stack (reliable + scalable)

### Option A (recommended for most teams): **React Native + Web + Node**

**Mobile apps (Customer + Driver):**

- **React Native (TypeScript)**

- Pros: one codebase for iOS/Android, strong ecosystem, fast iteration, common for marketplace/delivery apps.

- Maps:

- **Google Maps Platform** (SDKs) + Directions API + Distance Matrix (as needed)

- React Native maps libraries + native modules where required

- Push: **Firebase Cloud Messaging (FCM)**

**Admin web:**

- **React (TypeScript) + Next.js** (or Vite + React)

- Component library: MUI / Ant Design

**Backend:**

- **Node.js (TypeScript) with NestJS** (or Express/Fastify if smaller)

- Real-time tracking: **WebSockets** (Socket.IO) or managed pub/sub (later)

- DB: **PostgreSQL**

- Cache/queues: **Redis** (queues + caching; BullMQ if Node)

- File storage: **S3-compatible** (AWS S3, GCP Storage, etc.)

- Infra: AWS (ECS/Fargate or EKS later), or GCP Cloud Run; CDN via CloudFront/Cloudflare

### Option B (excellent for ops-heavy + enterprise backends): **Flutter + Python**

**Mobile:** Flutter (Dart)

**Backend:** Python **FastAPI**

**Queues:** Celery + Redis/RabbitMQ

**DB:** PostgreSQL

This is very solid if you expect heavier backend workflows and want Python’s ecosystem.

### Why not OutSystems here (given your note)

For a small client starting small but planning to scale, a mainstream stack (React Native/Flutter + Node/FastAPI + Postgres) is easier to hire for, easier to host anywhere, and reduces platform lock‑in.

---

## 7) Suggested Architecture (MVP → scalable)

**MVP (modular monolith):**

- Single backend service with clear modules (auth, orders, dispatch, tracking, payments)

- PostgreSQL schema with proper indexes

- Background jobs (queue) for notifications, ETAs, reconciliation

**Scale phase (incremental decomposition):**

- Separate services only when needed: tracking/telemetry, payments, dispatch optimization

- Event-driven patterns (Kafka/PubSub) later, not on day 1

---

## 8) Data Model (minimum entities)

- Users (customers)

- Drivers (profile, status, docs, vehicle)

- Admin users + roles

- Addresses

- Deliveries/Orders (with status history)

- Driver location pings (time-series, retention policy)

- Payments (PSP refs)

- Proof of delivery (photo/signature metadata)

- Pricing rules / zones

---

## 9) Milestones, Timeline & Phases (typical)

Assuming a competent small team and a clear MVP definition.

### Phase 0 — Discovery & Planning (1–3 weeks)

- Finalize requirements, flows, wireframes

- Define service areas, pricing logic, cancellation/refund policies

- Produce clickable prototype (Figma) and API spec

### Phase 1 — MVP Build (8–14 weeks)

- Backend core + database + admin basics

- Customer app core flows

- Driver app core flows + location + Google Maps integration

- Payments + notifications

- Basic QA + bug fixing

### Phase 2 — Beta & Launch (2–4 weeks)

- Pilot launch in a small area

- Ops playbooks, monitoring, incident handling

- Performance tuning, security review

- App Store / Play Store submission hardening

### Phase 3 — V1 Enhancements (6–12+ weeks, ongoing)

- Multi-stop batching, improved dispatching

- Support tools, chat, advanced reporting

- Growth features: promos, referrals, driver incentives

- More automation, cost optimization

**Typical MVP total:** ~12–20 weeks end-to-end (discovery to launch), depending on complexity and team size.

---

## 10) Cost Estimate (ranges you can quote)

Costs depend heavily on geography, seniority, and how “polished” MVP must be.

### Team-based build (common)

**Lean team:**

- 1 PM/BA (part-time)

- 1 UX/UI (part-time early)

- 1 Backend engineer

- 1 Mobile engineer (cross-platform)

- 1 QA (part-time)

**Budget ranges (MVP):**

- **Low (freelance/lean, minimal UI polish):** USD **$35k–$80k**

- **Mid (solid build + QA + good UX):** USD **$80k–$180k**

- **Higher (more features, strong ops/admin, higher reliability):** USD **$180k–$350k+**

### Ongoing monthly operating costs (rough)

- Hosting + DB + storage: **$200–$2,000+/mo** early (can rise with traffic)

- Maps APIs: depends on usage (route calls + geocoding + map loads)

- SMS: depends on volume

- Monitoring/logging: $50–$500/mo

---

## 11) How to Estimate Cost & Time (freelancing guidance)

### Step 1: Break into epics → features → tasks

Example epics:

- Auth & profiles

- Ordering lifecycle

- Dispatch

- Driver location & tracking

- Maps & navigation

- Payments & refunds

- Notifications

- Admin portal

- QA & release

### Step 2: Estimate in hours per task + add risk buffers

Use:

- **Optimistic / Most likely / Pessimistic (PERT)**

Estimate = (O + 4M + P) / 6

Then sum across tasks.

### Step 3: Apply multipliers that freelancers often forget

- **Integration tax:** +15–30% (maps, PSP, notifications always bite)

- **QA & regression:** +20–40% (especially with 2 mobile apps)

- **App store release hardening:** +1–2 weeks

- **Project management + meetings:** +10–20%

### Step 4: Convert hours → cost

- Cost = (billable hours) × (hourly rate)

Include a clear assumption section:

- number of platforms (iOS+Android)

- whether multi-stop routing is included

- whether chat is included

- whether KYC is included

- regions/languages

### Step 5: Propose a phased contract

- Fixed price for Discovery

- Time & materials (or milestone-based fixed price) for MVP

- Retainer for post-launch support

---

## 12) Google Maps Integration (Driver app specifics)

Recommended approach:

- Use **Google Maps SDK** for map rendering

- Use **Directions API** for routing and ETA calculations (or device-based navigation to reduce server calls)

- Use **Geocoding / Places Autocomplete** for address selection (customer + admin)

- Store route polylines and step data optionally (avoid over-calling APIs)

Key requirements:

- Background location permission handling (iOS “Always” needs careful UX)

- Battery-efficient location ping strategy (e.g., every 5–15 seconds while active; adaptive)

- Offline/poor network behavior (queue updates, retry with backoff)

---

## 13) Can Python, RAG, n8n, Autogen be incorporated?

Yes—**but don’t force them into the MVP**. Use them when there’s a clear ROI.

### Python

Great choice for:

- Dispatch optimization experiments

- Analytics pipelines

- Fraud detection

- Support automation

If your main backend is Node, you can still add a Python service later.

### RAG (Retrieval-Augmented Generation)

Useful for:

- Admin/support assistant: “Why is order X delayed?” “Summarize customer history”

- Internal knowledge base: policies, SOPs, driver onboarding FAQ

- Automated ticket replies

Not essential for delivering parcels; it’s an ops/support enhancement.

### n8n (workflow automation)

Very practical post-MVP:

- Automate notifications to Slack/Email on failed deliveries

- Create tickets in Zendesk/Freshdesk

- Sync driver onboarding forms → CRM → DB

It’s often faster than custom code for integrations.

### Autogen (agentic automation)

Potential uses (later, carefully controlled):

- Automated ops runbooks (triage incidents, gather context)

- Semi-automated dispatch escalation suggestions

- Automated QA scripting generation (experimental)

Caution: higher complexity, needs strong guardrails and auditability.

**Recommendation:** Mention these as “optional future enhancements” in your proposal, not core dependencies.

---

## 14) Risks & Mitigations

- **App store delays** → plan submission buffers; comply with location permission policies early

- **Maps API costs** → minimize Directions calls, cache results, prefer device navigation

- **Real-time tracking reliability** → design retry logic, offline queueing, server-side last-known positions

- **Fraud / abuse** → basic controls: phone verification, rate limits, device fingerprinting (later)

- **Operational load** → invest in admin tooling early (cancellation, reassignment, support notes)

---

## 15) Acceptance Criteria (MVP launch checklist)

- Customer can create and pay for a delivery request end-to-end

- Driver can accept job, navigate, and complete with proof of delivery

- Admin can view all active orders, assign/reassign drivers, cancel/refund

- Live tracking updates at least every N seconds during active delivery

- Monitoring and error reporting enabled (Sentry + logs)

- Basic security: HTTPS, RBAC, secure secret storage, audit logs for admin actions

---

## 16) Deliverables

- PRD (this document) + finalized scope

- UX wireframes + UI kit (Figma)

- API specification (OpenAPI)

- Mobile apps (iOS/Android) + store listings

- Admin web portal

- Infrastructure-as-code (recommended) + deployment pipeline

- Test plan + launch runbook

---

### A few questions (to tighten estimates and scope)

1) Is it **food/grocery**, **courier parcels**, or **service at home**? (changes workflow and proof-of-delivery)

2) Must drivers handle **multiple simultaneous deliveries** (multi-stop) from day one?

3) Which **country/region** (affects payment provider, SMS cost, maps billing, compliance)?

4) Do you need **driver onboarding/KYC** in MVP (document upload + approval)?

If you answer these, I can produce a more precise MVP scope (feature list), timeline (week-by-week), and a cost model you can reuse in freelance proposals.